Minutes of Committee of Malahide Community Forum (MCF) held on Monday 17 July 2017 at St Andrew’s Centre at 8pm.

| Ref. | Description |
| --- | --- |
| - Minutes | The minutes of the meeting of 19 June were approved. |
| - Planning | The latest planning applications and decisions from Fingal County Council (FCC) were discussed. There are a number of developments for mews houses in the back gardens of houses on The Rise with access along a lane between The Rise and Church Road. Concern was expressed about additional congestion in the area behind the library. No formal decision was made on this but we agree to keep an eye on it. |
| - Environment | According to reports in the media the walkway from Malahide to Donabate will be going ahead. An update on the Casino was received from FCC. This is as follows: Fingal County Council has recently appointed CTS Projects Limited as contractor to undertake a series of enabling works at the Casino. They expect to mobilise week beginning 17/07 with expected completion within four weeks. This phase of enabling works involve: •Site investigation and testing works to assist on design development and tender documents •The cutback of the ivy covering external walls •Temporary roof protection measures to address roof weakness at ridge and valleys to remain in position for approx. 6 months until follow on main contract refurbishes the roof and thatching •A finished site hoarding to secure the existing cottage and the construction site area with information signage panels which will remain in position until the permanent refurbishment works are complete. Design development and tender documentation for the refurbishment and permanent extension is progressing well. Fire safety certificate and Disability access certificate consent processes are pending and the project remains on programme to go to tender in late September 2017. It is expected to have a main contractor appointed in December 2017 with construction project duration of approximately 12 months. The programme of refurbishment works on the Casino cottage is extensive, including extensive heritage and conservation works on walls, joinery, rethatching, complete services upgrade within the building and across the site. A temporary over roof of the existing cottage is being considered during the contract to facilitate the conservation works within the tightest possible timeline. The modern extension is being designed in accordance with best practice sustainable development and be highly energy efficient and naturally ventilated. Separately an exhibition team will be appointed to deliver on the design and installation of an exciting layout within the new spaces at the Casino for the new Fry Model Railway experience incorporating working layouts and modern interactive interpretation and display. |
| - Transport | The introduction of 30 kph zones at certain times of the day was welcomed. Dublin Airport Authority will be opening a Community Fund in September. The fund will support community-led projects in the immediate vicinity of Dublin Airport and communities which are located under a flight path. The parameters of the fund – both geographically and in terms of the type of activity that should be supported - were designed following detailed public feedback that was undertaken as part of the consultation process for the new North Runway. The annual spend is expected to be approximately €400k |
| - Neighbourhood Watch | The application for funding to have a grant for CCTV in the village areas was rejected. There is a possibility of another grant from the Department of Justice and enquiries will be made on this. |
| - Next Meeting | Monday 18 September 2017 |